Peoples Poultry & Hatchery Ltd.

OFFICE: 3 Shahid Tajuddin Ahmed Sharani, 3rd Floor, Maghbazar, Dhaka-1217

DEVELOPMENT CONTRACT    ·    Ref: PPHL / ANDROID / JUL-2026

SOFTWARE DEVELOPMENT AGREEMENT

Android App Development Contract

Employee Attendance System & Sales Person Tracking Application

| CLIENT Peoples Poultry & Hatchery Ltd. | DEVELOPERS Three (3) Independent Developers |
| --- | --- |
| ENGAGEMENT PERIOD 1 July 2026 – 31 July 2026 | PLATFORM Android (Flutter) |

Total Development Estimate: BDT 80,000

(Eighty Thousand Taka Only)

1.  Parties & Definitions

This Android App Development Contract (the “Agreement”) is entered into as of 1 July 2026 (the “Effective Date”) by and between:

1.1 Client

Peoples Poultry & Hatchery Ltd. (hereinafter the “Client”), with office at 3 Shahid Tajuddin Ahmed Sharani, 3rd Floor, Maghbazar, Dhaka-1217, Bangladesh.

1.2 Developers

Three (3) individual software developers (hereinafter collectively the “Developers” and individually a “Developer”), whose full names and signatures appear in Section 12 of this Agreement. The Developers jointly undertake to design, develop, test, and deliver the Application described herein within the Engagement Period.

1.3 Key definitions

Application — the Android mobile application for employee attendance and sales/field person tracking to be developed under this Agreement, branded for use by the Client (working title: PPHL Attendance).

Engagement Period — 1 July 2026 through 31 July 2026 (inclusive), being exactly one (1) calendar month.

Deliverables — the modules, builds, documentation, and handoff items listed in Sections 5–7.

Acceptance — written or email confirmation by the Client that the Deliverables substantially conform to the scope in this Agreement.

Fee — BDT 80,000 (Eighty Thousand Taka Only), payable as set out in Section 8.

2.  Project Overview

The Developers shall develop a native-packaged Android application that enables Client employees to manage attendance with face verification and GPS, and enables the Client to monitor sales and field personnel through periodic location tracking.

The Application shall integrate with the Client’s existing backend systems:

HRM backend — employee authentication (JWT), profile, face registration storage, leave, holidays, and payroll-related views.

ZKTeco / attendance backend — attendance punches, device identity, geo-location uploads, mobile API configuration, and attendance history.

Purpose. A single employee-facing Android app combining face-verified check-in/check-out, attendance reporting, leave self-service, field geo tracking with live map, and role-gated sales information — configured dynamically from the Client’s attendance administration dashboard.

3.  Technology Stack

The parties agree that the Application shall be built using the following technology choices, selected for on-device face recognition, reliable location services, and dual-backend connectivity.

| Layer | Technology |
| --- | --- |
| Framework | Flutter 3.x (Dart 3.11+) · Material 3 UI |
| Platform | Android only · Minimum API 26 (Android 8.0) |
| Face Recognition | Google ML Kit Face Detection + TensorFlow Lite (MobileFaceNet) |
| Camera & Media | camera · image_picker |
| Location | geolocator · geocoding · permission_handler |
| Maps | flutter_map + OpenStreetMap |
| Background Work | WorkManager · local notifications (foreground tracking) |
| Local Storage | shared_preferences (session, embeddings, geo queue, config) |
| Networking | HTTP · JWT Bearer (HRM) · employee_id mobile APIs (ZKTeco) |
| UI / Charts | google_fonts · fl_chart · shimmer · lottie · animate_do |
| Device Identity | Stable Android device identifier bound to punches |
| Backend Stacks | HRM: Laravel + MySQL + JWT · ZKTeco: Laravel + PostgreSQL |

4.  Platform & Delivery Format

Target platform: Android only (iOS is out of scope).

Minimum supported OS: Android 8.0 (API 26).

Required permissions: camera; fine/coarse and background location; internet; foreground service (location); notifications; boot completed / wake lock as needed for geo tracking.

Handoff: signed or unsigned release APK (or App Bundle if requested), source project access as agreed, and brief operator documentation.

Offline behaviour: partial — geo pings may queue locally when upload fails; login and core attendance require network connectivity.

5.  Modules & Deliverables

The Developers shall deliver the following functional modules as part of the Application. Feature availability for Sales and Payments may be controlled by remote feature flags configured from the Client’s attendance administration dashboard.

5.1 Authentication & Session  [Core]

Email/password login against the HRM API with JWT session management, profile hydration, secure logout, token refresh with retry on unauthorized responses, and persistent session across app restarts.

5.2 Server Bootstrap & Dynamic API Configuration  [Core]

First-launch server bootstrap to capture the attendance (ZKTeco) base URL; fetch and cache mobile app configuration (base URLs, endpoint paths, feature flags, geo interval); refresh configuration after login and on app resume. Administrators map API paths from the ZKTeco web dashboard without requiring an app store update for URL changes.

5.3 Face Registration  [Attendance]

Multi-angle live face enrollment (straight, left, right, up, down) with placement and quality gates, same-person validation across captures, on-device embedding generation, and sync of face templates to the HRM backend for the enrolled employee.

5.4 Face-Verified Attendance (Check-In / Check-Out)  [Attendance]

Separate check-in and check-out flows with randomized liveness challenges (look straight, smile, blink, turn left/right), on-device identity matching against enrolled templates, GPS capture with reverse geocoding on successful punch, submission to the attendance API with employee and device identifiers, and alignment with the Client’s device registry.

5.5 Home Dashboard  [Attendance]

Employee greeting and identity, today’s clock status and hours, monthly KPI summary (Present / Absent / Holiday / Leave), weekly hours chart, and recent attendance list merged from attendance and HRM data sources as applicable.

5.6 Attendance History & Report  [Attendance]

Filterable attendance history with monthly summary; full attendance report including punch timeline, face-verified indicator, GPS address where available, and summary cards.

5.7 Leave Management  [HR]

Leave hub with balance snapshot and upcoming holidays; leave balance detail; leave history; and leave application (leave types and submission) via HRM APIs.

5.8 Geo Tracking (Field / Sales Person Tracking)  [Tracking]

Toggleable location tracking with configurable interval (default five minutes); live map with GPS marker, accuracy circle, history pins, and recenter; manual capture; foreground timer and background WorkManager capture; ongoing notification while tracking; local offline queue when upload fails; upload and history via attendance geo-location APIs.

5.9 Sales Info  [Sales]

Eligibility gate based on the Client’s sales-employee list; feature-flag control; sales information UI (target, orders, revenue, conversion metrics) prepared for connection to the Client’s sales product backend when available.

5.10 Payments Hub  [HR]

Feature-flag-gated payment hub for post-loan payment, payment reports, and payroll slip views via HRM APIs, with a clear unavailable state when the flag is disabled.

5.11 Profile, Settings & Alerts  [Shell]

Employee profile from HRM; settings entry points (including location services / geo tracking); services hub navigation to reports, leave, payments, sales, and geo; alerts tab UI; sign out.

5.12 Primary user journeys (acceptance reference)

Bootstrap attendance server URL → download endpoint configuration → Login → Home.

Register face (multi-angle) → sync templates to HRM.

Check in / out → liveness → face match → GPS → punch API.

Enable geo tracking → periodic/background pings → map and history.

Apply leave / view payments / open Sales Info when flagged and eligible.

6.  Timeline — July 2026 (One Month)

The Engagement Period is fixed at exactly one (1) month: 1 July 2026 through 31 July 2026 (inclusive). All design, development, testing, and handoff activities under this Agreement shall be completed within this window — no extension beyond 31 July 2026 except by written amendment signed by both parties.

Calendar commitment. Work proceeds across the full month of July 2026. The phase ranges below allocate every day of the Engagement Period to concrete deliverables.

| Phase | Date range | Scope of work |
| --- | --- | --- |
| Week 1 — Foundation | 1 – 7 July 2026 | Project setup; Flutter Android scaffold; authentication & session; server bootstrap and dynamic API configuration; profile shell and main navigation. |
| Week 2 — Attendance Core | 8 – 14 July 2026 | Face registration (multi-angle); face check-in / check-out with liveness and GPS; device identity binding; home dashboard KPIs and today’s attendance status. |
| Week 3 — Tracking & HR | 15 – 21 July 2026 | Geo tracking (live map, background capture, offline queue); attendance history and full report; leave management (balance, history, apply). |
| Week 4 — Sales, Polish & Handoff | 22 – 31 July 2026 | Sales Info module (eligibility + UI); payments hub (feature-flagged); alerts UI; end-to-end QA; release APK build; documentation and Client acceptance. |

Final delivery target: on or before 31 July 2026. Acceptance review shall commence promptly upon delivery so that the Engagement Period closes within July as agreed.

7.  Scope Boundaries

Unless expressly added by written amendment, the following are out of scope:

iOS application development or App Store publication.

Development or hosting of the HRM or ZKTeco backend servers (integration only).

Full sales analytics product backend (Sales Info UI and eligibility gate are in scope; deep sales backend productisation is not).

Google Play Store listing, paid developer account fees, or production keystore procurement (Developers may assist with build packaging; Client retains store ownership).

Firebase / FCM production enablement beyond scaffolding, unless the Client supplies google-services.json and requests activation within the Engagement Period.

8.  Fees & Payment

The total development estimate for the Deliverables described in this Agreement is BDT 80,000 (Eighty Thousand Taka Only).

Payment terms. There is no advance payment and there are no mid-project installments. One hundred percent (100%) of the Fee — BDT 80,000 — is payable by the Client only after project delivery and Client Acceptance of the Deliverables (target: upon or following final handoff by 31 July 2026).

Payment shall be made to the Developers (or their nominated account) as jointly instructed in writing at handoff.

The Fee covers the scope in Sections 3–6. Material scope changes may adjust the Fee only by written amendment.

Taxes, if applicable under Bangladesh law, shall be handled as mutually agreed in writing at the time of payment.

9.  Client Responsibilities

To enable completion within the Engagement Period, the Client shall timely provide:

Access to HRM and ZKTeco / attendance API environments (staging and/or production as appropriate), including base URLs and credentials for test employees.

Administrative access or coordination for Mobile App API configuration in the attendance dashboard.

Test devices or approval for sideloading APKs during QA.

Feedback on demos and milestone reviews within a reasonable window (typically within two business days) so that Week 4 handoff remains achievable.

A designated company authority empowered to grant Acceptance and execute this Agreement.

10.  Acceptance & Warranty

Upon delivery of the release build and documentation, the Client shall review the Deliverables against Sections 5–6.

Acceptance occurs when the Client confirms in writing (including email) that the Application substantially conforms to the agreed modules, or when seven (7) calendar days pass after delivery without a written list of material defects — whichever is earlier.

For seven (7) calendar days after Acceptance, the Developers shall remedy, at no additional Fee, material defects in the delivered scope that prevent core attendance or geo-tracking journeys from functioning as described herein.

Enhancement requests outside the agreed modules are new work and are not covered by the Fee or the warranty window.

11.  Intellectual Property & Confidentiality

Upon receipt of full payment of the Fee, all custom Application source code, assets, and documentation created specifically for the Client under this Agreement shall be assigned to the Client.

Third-party open-source libraries and SDKs remain subject to their respective licenses; the Developers shall not knowingly introduce copyleft obligations that prevent Client commercial use without prior notice.

Each party shall keep confidential the other party’s non-public technical and business information obtained during the Engagement Period, and shall use such information only to perform this Agreement.

The Developers may reference the engagement as professional experience only after public launch or with the Client’s written permission, without disclosing confidential details.

11.1 Governing understanding

This Agreement constitutes the entire understanding between the Client and the Developers regarding the July 2026 Android Application engagement. Amendments must be in writing and signed (or confirmed by email) by the Client authority and the Developers.

12.  Signatures

By signing below, the parties acknowledge that they have read, understood, and agree to the terms of this Android App Development Contract, including the one-month Engagement Period (1–31 July 2026), the modules and technology described herein, and the Fee of BDT 80,000 payable after delivery and Acceptance.

DEVELOPER 1

FULL NAME

SIGNATURE

| DATE | CONTACT (OPTIONAL) |
| --- | --- |

DEVELOPER 2

FULL NAME

SIGNATURE

| DATE | CONTACT (OPTIONAL) |
| --- | --- |

DEVELOPER 3

FULL NAME

SIGNATURE

| DATE | CONTACT (OPTIONAL) |
| --- | --- |

CLIENT AUTHORITY — PEOPLES POULTRY & HATCHERY LTD.

FULL NAME

DESIGNATION / TITLE

SIGNATURE

| DATE | COMPANY STAMP (IF ANY) |
| --- | --- |

On behalf of Peoples Poultry & Hatchery Ltd., OFFICE: 3 Shahid Tajuddin Ahmed Sharani, 3rd Floor, Maghbazar, Dhaka-1217.